Assignment 4

Determine the Input, Process and Exit criteria for each of the project management processes.

Present the above data in a tabular diagram

	INPUT	PROCESS	EXIT CRITERIA
Initiation	Organizational Need/Demand / Scope (high level) / Strategic Alignment / High-level Risk Identification / Business Case / Feasibility / Regulatory Demands / Audit Findings / Market Demands	Develop a Business Case / Undertake a Feasibility Study / Appoint the Project Team / Set up the Project Office / Perform a Phase Review	Project Charter / Project Scope Statement
Planning	Project Charter / Scope Staement	Create a Project Plan Create a Resource Plan / Create a Financial Plan / Create a Quality Plan / Create a Risk Plan / Create a Acceptance Plan / Create a Communications Plan / ECreate a Procurement Plan / Contract the Suppliers Perform a Phase Review	Project Mangement Plan / Mangement Plans for each Functional Area / Ongoing Project Updates
Execution	Project Mangement Plan / Mangement Plans for each Functional Area / Ongoing Project Updates	Perform Time Management / Perform Cost Management / Perform Quality Management / Perform Change Management / Perform Risk Management / Perform Issue Management / Perform Procurement Management / Perform Acceptance Management / Perform Communications Management / Perform a Phase Review	Project Deliverables / Change Managment Document / Performance baseline
Monitoring and Control	Ongoing Project Updates / Project Deliverables / Change Managment Document / Performance baselines	Regular reviews using WBS / Review of actual costs,risks resource loadings etc. / Meetings / production of periodic progress reports / Inspections/ audits	Progress and Status reports. / Plan Updates / Change requests / Work products or Deliverables
Closure	Project Charter / Scope Staement / Project Management Plan / Management plans for each Functional area / Ongoing Project plan Updates / Project Deliverables / Change Managment Document / Performance baselines / Progress and Status reports. / Plan Updates / Change requests / Work products or Deliverables	Handing over the deliverables to your customer / Passing the documentation to the business / Cancelling supplier contracts / Releasing staff and equipment / Informing stakeholders of the closure of the project.	Certificate of completion / Staff work assignments / Plan updates / Final work products/deliverables or services